## Slide 1: vPayment Network Virtual PAN ETV, CAS CCOE PDP Workshop – Updated May 7th EIR00765 - Yalamanchilli vPayment 3rd Party TSP
Business background, objectives, goals
Conceptual design
  First partner – Nedbank South Africa
  Yalamanchili – “Token requestor”
Business needs
Technical needs
High-level sizing
Schedule – alignment between ETV Release 3 and Nedbank
Development methodology alignment
Next steps
  Project Charter distribution, review and sign-off etc

## Slide 2: Business Objectives and Goals
Develop and deploy vPayment Network product to enable GNS Issuer corporate clients, travel management companies and travel agencies to request virtual PAN’s for hotel and other travel bookings, authorisation and settlement.
  Needs to address corporate client reconciliation challenges and manual processes to support reconciliation.
  Needs to minimise development on GNS Issuers
Yalamanchili has been selected as 3rd party to provide the front-end portal and to act as “token requester”.
  Yalamanchili are an existing GNS Issuer processor and have been through TDC-C review.
  Yalamanchili are PCI-DSS certified.
Nedbank, South Africa, will be the first GNS Issuer.
  vPayment Network product will be integrated with their existing corporate client BTA account (BTA Powerlink)
  Nedbank have an existing 6 digit BIN that will be allocated to this product
  Goal is to implement by end of September 2015.

## Slide 3
vPayment Network Conceptual Design
SE
ACQUIRER
GAN
CAS
ETV
Network API Platform
YALAMANCHILI
V-Payment Network
(Token Requester)
ISSUER
(NEDBANK)
Travel
ManagementCompanies
CANS
GC&S
Virtual PAN request/response process with domain controls.
Auth stage 1 with virtual PAN and CAS domain control validation.
Auth stage 2 with conversion to funding PAN using 1100 format to Nedbank
Clearing with virtual PAN
Clearing with conversion to funding PAN using 1240 format, plus Addendum 9240 format, to Nedbank.
zCSC
Create
Token API
Manage
Token API
Daily virtual PAN authorisations activity feed from CAS to Yalamanchili
SFT

## Slide 4
Create Virtual account | Yala Platform | Network
Create a new virtual PAN, against a funding PAN | Y | Y
Set-up controls to be applied to the virtual PAN Virtual PAN transaction maximum use limit for approvals and declines Virtual PAN transaction spend limit and local billing currency code Virtual PAN start date control Virtual PAN end date control Virtual PAN Merchant number restriction Virtual PAN Merchant category restriction | Y | Y
Set-up virtual PAN customer defined data fields - data will not be passed into Network. | Y | 
Generate and return virtual PAN with expiry data MMYY and 4CSC. PCI-DSS does not allow Yalamanchili, TMC or merchant to store the CSC value along with PAN, expiry date etc | Y | Y
Ability to recalculate the 4CSC, if required, using the virtual PAN and expiry date, along with issuer key. | Y | 
Maintain virtual account |  | 
Manage virtual PAN status – the status of the virtual PAN could be active or cancelled. | Y | Y
Ability to cancel the original virtual PAN and create a new one in order to modify parameters. | Y | Y
Business needs – create and maintain virtual PAN

## Slide 5
Authorisation | Yala platform | Network | Issuer
Validate virtual PAN against domain controls. Time zone used is Phoenix MST. If domain control validation fails send reply back to merchant. |  | Y | 
Validate 4CSC using virtual PAN and expiry date, using standard algorithm. If validation fails send reply back to merchant. |  | Y | 
Increment and validate usage counters (approvals and declines) against the usage limits of the virtual PAN, once the final decision is made by CAS or the Issuer. |  | Y | 
Issuer authorisation - Convert virtual PAN to funding PAN and enable Issuer to authorise against funding PAN limit. If the Issuer declines after CAS has approved against domain controls then CAS will store the latest decision against the virtual PAN. |  | Y | Y
Stand-in - If Issuer is not available or responds late then CAS will stand-in using rules set up for funding PAN BIN. If CAS is not available then GAN will decline the authorisation. |  | Y | 
Convert back to virtual PAN to send authorisation response back to merchant |  | Y | 
Business needs – authorise virtual PAN and convert to funding PAN for Issuer authorisation

## Slide 6: Technical needs
Tech need | Notes
API specification for Yalamanchili for Create Token and Manage Token. | Interim version required by Yalamanchili to complete their requirements. Final version required by Yalamanchili to complete their design.
Web services security architecture and client authentication documentation and support for Yalamanchili | Required by Yalamanchili to complete their design.
CAS authorisations activity - daily batch file specification for Yalamanchili | Need to engage CAS MVS team.
Must meet AXP Cryptography and Key Management standards. | Question on who should generate the CSC keys – Yalamanchili or AXP? What information is available to share with Yalamanchili on AXP standards?
Token requester profile and TRID set-up | Assumption – this will be a manual process.
Virtual PAN BIN set-up | Assumption – Each Issuer will have their own virtual PAN BIN. Nedbank have an existing 6 digit BIN that has been allocated to this product. It needs to be set-up as a token BIN in PSU.

## Slide 7: Virtual PAN Domain Controls – What CAS supports today from ETV
Domain Control | Risk control | Exists now at Token level | Enforced by | Additional notes
Token maximum usage count | Limit number of payment transactions for this token | YES | CAS | 
Token expiry period MM/YY | Apply controls over validity period of the token | YES | CAS | 
Token expiry period - CCYYMMDDHHMMSS | Apply finer controls over the validity period of the token | YES | CAS | 
Token card verification code | Validate CSC issued with token to authenticate owner making payment (4 digit CSC) | YES | CAS | 
Token status code | Manage token status (active, cancel, block) | YES | CAS | 
Token spend limit | Apply upper spend limit for this token based on local currency transactions | NO | CAS - future | Development required in ETV and CAS to support.
Token start date – CCYYMMDDHHMMSS | Apply controls over the start date of the token | NO | CAS - future | As above
Token SE location restriction | Restrict token usage to a specific merchant | NO | CAS - future | Development required in ETV and CAS to support.
Token MCC code restriction | Restrict token to specific merchant segment | NO | CAS - future | Development required, as above.

## Slide 8: High-level Sizing
AET group | Variable SQP | Comments
GNT – Digital Network and Enterprise Token Vault platforms | $55,000 | DN and ETV development to support domain control token spend limit, token start date, SE number and MCC code restriction.
CAS Links and Infrastructure | $43,000 | Domain control development for token set-up and validation: token spend limit, token start date, SE number and MCC code.
CAS MVS, CAS ITT & UAT + SFT | $30,000 | Daily CAS activity feed, by token BIN, to Yalamanchili . CAS can not install change between July 10th and Aug 25th because of freeze period.
Certification | $5,000 | Certify Nedbank for new Addendum format, support end-to-end testing
WSM | $8,000 | Web services management between Yalamanchili and Digital Network.
Datapower | $5,000 | Integration layer between ETV and CAS
CCOE | $9,000 | Enable zCSL with key exchange for 4CSC generation
CANS | $10,000 | Set-up single BIN and support token generation and E2E testing
GNT E2E Delivery – PM | $15,000 | End-to-end PM across all tech teams, including compliance with SDLC 2.0
GNT E2E Delivery - testing | $20,000 | Test strategy, SIT, UAT, co-ordination end-to-end from Yalamanchili through AXP systems to Nedbank.
TOTAL | $200,000 | Includes a low level of contingency

## Slide 9: High-level dates - target
 | Target dates
PDP & Project Charter review and sign-off | May 6 – May 29
API and security specs ready for Yalamanchili | May 29
CAS MVS token BIN auths activity report spec ready for Yalamanchili | May 29
Analyze, Design, Build | Jun 1- Aug 14
SIT – Yalamanchili-DN-ETV, WSM, Datapower | Aug 17-Aug 28
UAT – TMC, Yala, DN, ETV, CANS, CCOE, CAS, CAS MVS | Sept 1- Sept 11
Rollout | Sept 14-Sept 25
Production beta test | Sep 28 – Oct 8

## Slide 10
Next steps
Publish Project Charter for review and sign-off once funding is confirmed.
Alignment on development methodology with ETV.
Alignment on detailed delivery plan with ETV Release 3.
Complete specifications and other documentation for Yalamanchili
Address questions around security and authentication on a
conference call with respective experts from AXP and Yala.